AI StudyBuddy

Project Planning

Planning Phase

| Project | AI StudyBuddy |
| --- | --- |
| Project ID | SWTID-2026-7764 |
| Prepared | 28 September 2026 |
| Source | Current source folders: backend/ and client/ |
| Document status | Project-specific draft based on current backend/client source evidence |

# Document Contents

Backlog and Sprint Planning

Dependency Flow

Planning Risks

# Backlog and Sprint Planning

The following plan is a proposed baseline derived from the implemented modules. Completion values are intentionally not fabricated; the team should update them after execution.

| Sprint | Epic | Story | Story points | Priority |
| --- | --- | --- | --- | --- |
| Sprint 1 | Foundation and authentication | As a student, I can register, log in, and reach the dashboard. | 5 | High |
| Sprint 1 | Foundation and authentication | As the system, I can protect material routes with JWT. | 3 | High |
| Sprint 2 | Material workspace | As a student, I can upload and manage PDF/TXT/MD material. | 5 | High |
| Sprint 2 | Material workspace | As a student, I can view and filter my materials. | 3 | High |
| Sprint 3 | AI learning assets | As a student, I can generate a summary, flashcards, and a quiz. | 8 | High |
| Sprint 3 | AI learning assets | As a student, I can generate a study plan from material. | 3 | High |
| Sprint 4 | Practice and governance | As a student, I can complete a quiz and view feedback. | 5 | High |
| Sprint 4 | Administration | As an admin, I can view users/stats and remove a user with materials. | 5 | Medium |
| Sprint 5 | Persistence and hardening | As a user, my notes, tasks, and analytics persist across sessions. | 8 | Medium |
| Sprint 5 | Quality and release | As an operator, I can run tests, build, deploy, and monitor the system. | 8 | High |

# Dependency Flow

The implementation dependency flow: ingestion enables persistence, which enables AI generation and UI output.

# Planning Risks

Gemini availability and cost/quotas may affect AI stories.

AI-generated structured JSON needs validation and failure handling.

Local-only notes and planner state can create data loss across reloads; AI study plans are saved on Material documents.

The requested AdminPanel is not found in the selected current client source and must be verified against the intended source.

Public role registration is a security blocker until the server ignores or restricts client-supplied admin roles.

No automated tests are currently configured in the backend package.